RAID Log

|  | Project title: | Go Cardless | Project Sponsor | Dr. Orville Urbi | Project Manager | Macey Malto |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  | Date updated | 16-Apr-20 | Reporting Cycle | March W4 |  |  |  |
|  | Select … |  |  |  | Select … | Date | Date | Open/Closed |  |
|  | RAID Category | Description | Mitigation/Resolution | Owner | Priority | Input Date | Date Close | Status |  |
|  |  |  | - Incorporate adequate time for planning, |  |  |  |  |  |  |
|  |  |  | design, testing, bug fixing, retesting, changes, |  |  |  |  |  |  |
|  |  |  | and documentation, and properly account for |  |  |  |  |  |  |
| 1 | Risk | Overly optimistic schedule | nonworking time such as weekends, holidays, | Project Team | Critical | Jan. 6, 2020 |  | Open |  |
|  |  |  | and staff vacations. |  |  |  |  |  |  |
|  |  |  | - Properly account for schedule dependencies |  |  |  |  |  |  |
|  |  |  | including stakeholder dependencies that are |  |  |  |  |  |  |
|  |  |  | not directly controllable. |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  | Risk |
| 2 | Risk | Mobile phone capability of members | Set handling process to manage member | PNAD, Sales | High | Jan. 6, 2020 |  | Open |  |
|  |  |  | capability |  |  |  |  |  | Acti |
|  |  |  |  |  |  |  |  |  | on |
| 3 | Risk | Lack of support of the provider network | - Plan for an event for top doctors | PNAD | Critical | Jan. 6, 2020 |  | Open |  |
|  |  |  | - Incentivize doctors |  |  |  |  |  | Issu |
|  |  |  |  |  |  |  |  |  | e |
|  |  |  | Close coordination with Finance to gather |  |  |  |  |  |  |
| 4 | Issue | Budget Acquisition | fund from other project budget savings or | Doc. O | Critical | Jan. 6, 2020 |  | Open |  |
|  |  |  | unused funds. Shall be included in the |  |  |  |  |  | De |
|  |  |  | budgetting during Corporate Planning |  |  |  |  |  | pen |
|  |  |  |  |  |  |  |  |  | den |
|  |  |  |  |  |  |  |  |  | cy |
| 5 | Action | Set Criteria to select account for pilot |  | Sales, Project Team | High | Feb. 12, 2020 |  | Open |  |
|  |  | implementation |  |  |  |  |  |  |  |
| 6 | Action | Set success criteria for pilot implementation |  | Sales, Project Team | High | Feb. 12, 2020 |  | Open | Op |
|  |  |  |  |  |  |  |  |  | en |
| 7 | Action | Finalize GenConnect design (card) |  | Milca, Macey | High | Jan. 6, 2020 | Feb. 12, 2020 | Closed | Clo |
|  |  |  |  |  |  |  |  |  | sed |
| 8 | Risk | Possible change in vendor/provider | •Immediate decision to address issues | Project Team | Critical | Feb. 13, 2020 | Feb. 28, 2020 | Closed |  |
| 9 | Issue | Lack of understanding of vendor on the | Stablish open communication within project | Project Team | Critical | Feb. 13, 2020 | Feb. 28, 2020 | Closed | Cri |
|  |  | deliverables/requirements | resources |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  | tica |
|  |  |  |  |  |  |  |  |  | l |
| 10 | Action | Seek PPT material from ManCom |  | Project Team | Critical | Feb. 28, 2020 | March 2, 2020 | Closed | Hig |
|  |  |  |  |  |  |  |  |  | h |
| 11 | Action | GenConnect Redesign UAT Cycle 1 |  | Project Team | Critical | March 9, 2020 | March 13, 2020 | Closed | der |
|  |  |  |  |  |  |  |  |  | ate |
|  | Action | Feedback on Print Materials (banners, |  | Milca, Ronnie | High | March 10, 2020 | March 23, 2020 | Closed |  |
|  |  | standee, etc) |  |  |  |  |  |  |  |
| 12 | Action | Provide UAT Cycle 1 findings to TCC |  | Gelai | High | March 13, 2020 |  | Open | Lo |
|  |  |  |  |  |  |  |  |  | w |
|  | Risk | Work/Access/Communication limitations of |  | Project Team, Make, | Critical | March 17, 2020 |  | Open |  |
|  |  | work from home set up |  | TCC |  |  |  |  |  |
| 13 | Action | Feedback on the Provider Orientation |  | Doc R | High | March 18, 2020 | March 24, 2020 | Closed |  |
|  |  | Material |  |  |  |  |  |  | Ne |
|  |  |  |  |  |  |  |  |  | glig |
|  |  |  |  |  |  |  |  |  | ible |
| 14 | Action | GenConnect Redesign UAT Cycle 2 |  | Project Team | Critical | March 25, 2020 | March 26, 2020 | Closed |  |
| 15 | Action | Provide UAT Cycle 2 findings to TCC |  | Gelai | High | March 25, 2020 |  | Open |  |
| 16 | Action | Revise Print Materials based on feedback |  | MAKE | High | March 25, 2020 |  | Open |  |
| 17 | Action | Revise Provider PPT based on feedback |  | MAKE | High | March 25, 2020 |  | Open |  |
| 18 |  |  |  |  |  |  |  |  |  |
| 19 |  |  |  |  |  |  |  |  |  |
| 20 |  |  |  |  |  |  |  |  |  |
| 21 |  |  |  |  |  |  |  |  |  |
| 22 |  |  |  |  |  |  |  |  |  |
| 23 |  |  |  |  |  |  |  |  |  |
| 24 |  |  |  |  |  |  |  |  |  |

RAID Dashboard

Project title: Go Cardless

|  |  | Risks |  |
| --- | --- | --- | --- |
|  | 4 | Critical |  |
|  | 1 | High |  |
|  | 0 | Moderate |  |
|  | 0 | Low |  |
|  | 0 | Negligible |  |
|  |  | 5 |  |

Actions

- Critical

- High

- Moderate

- Low

- Negligible

12

Project Sponsor

|  |  | Issues |
| --- | --- | --- |
|  | 2 | Critical |
|  | 0 | High |
|  | 0 | Moderate |
|  | 0 | Low |
|  | 0 | Negligible |
|  |  | 2 |

Date updated 16-Apr-20

Dependencies

0	Critical

0	High

0	Moderate

0	Low

0	Negligible

0

9

10

0

0

0

19

Continuous Improvement Toolkit . www.citoolkit.com